## Slide 1: Lecture 3 Organization strategy and project selection
Content
Strategic management process
Project portfolio management

## Slide 2: Strategic management process
What is strategic management process?
Why Project Managers Need to Understand the Strategic Management Process?

## Slide 3: What is strategic management process?
The strategic management process is the systematic analysis of an organization’s internal and external environment to achieve and retain a competitive advantage.
Strategic Management Process includes 4 following activities:
  Review/revise and define the organizational mission.
  Set long-range goals and objectives.
  Analyze and formulate strategies to reach objectives.
  Implement strategies through projects.
Strategic management is the process of assessing “what we are” and deciding and implementing “what we intend to be and how we are going to get there.”

## Slide 4: What is strategic management process?

## Slide 5: Why Project Managers Need to Understand the Strategic Management Process?
Strategic Management
  - Provides the theme and focus of the future direction for the firm.
    Responding to changes in the external environment—environmental scanning
    Allocating scarce resources of the firm to improve its competitive position—internal responses to new action programs
  Requires strong links among mission, goals, objectives, strategy, and
  implementation.
Changes in the Organization’s Mission and Strategy
  Project managers must respond to changes with appropriate decisions about future projects and adjustments to current projects.
  Project managers who understand their organization’s strategy can become
  effective advocates of projects aligned with the firm’s mission.

## Slide 6: Project portfolio management
          Project Portfolio Management Problems
          Benefits of Project Portfolio Management
          A Portfolio Management System

## Slide 7: Project Portfolio Management Problems
The Implementation Gap
  The lack of understanding and consensus on strategy among top management and middle-level (functional) managers who independently implement the strategy
Organization Politics
  Project selection is based on the persuasiveness and power of people advocating the projects.
Resource Conflicts and Multitasking
  The multi-project environment creates interdependency relationships of shared resources which results in the starting, stopping, and restarting projects.

## Slide 8: Benefits of Project Portfolio Management
Builds discipline into project selection process.
Links project selection to strategic metrics.
Prioritizes project proposals across a common set of criteria, rather than on politics or emotion.
Allocates resources to projects that align with strategic direction.
Balances risk across all projects.
Justifies killing projects that do not support organization strategy.
Improves communication and supports agreement on project goals.

## Slide 9: A Portfolio Management System
                Selection criteria
                Selection model
                Managing the portfolio

## Slide 10: Selection criteria
Financial criteria

## Slide 11: Financial criteria
  Net present value - NPV: is the difference between the present value of cash inflows and the present value of cash outflows
  Where:
  Bi – Project benefits in year ith
  Ci – Project cost in year ith
  r – Discount rate
  n – Number of years in the project life
  NPV > 0 → Project is feasible
  NPV ≤ 0 → Project is infeasible

## Slide 12: Financial criteria
  Internal Rate of Return – IRR: The rate that will discount all cash flows to a net present value of zero
Where:
Bi – Project benefits in year ith
Ci – Project cost in year ith
IRR = r – Discount rate
n – Number of year in the project life
  r < IRR → Project is feasible
  r ≥ IRR → Project is infeasible

## Slide 13: Financial criteria
  Payback period – PP: is the time in which the initial cash outflow of investment is expected to be recovered from the cash inflows generated by the investment.
  =
    Where:
    Ci – Initial Cash outflows of investment in year ith
    Ti – Cash inflows generated by the investment in year ith
    r – Discount rate
    n – Number of year in the project life

## Slide 14: Financial criteria
  Benefit over Cost ratio – PV(B/C): Present value of the project cash inflows divided by present value of the project cash outflows
  Where:
  Bi – Project cash inflows in year ith
  Ci – Project cash outflows in year ith
  r – Discount rate
  n – Number of year in the project life
  PV(B/C) > 1 → Project is feasible
  PV(B/C) ≤ 1 → Project is infeasible

## Slide 15: Selection criteria
Non-financial criteria
  For the profit-oriented project
  To capture larger market share
  To make it difficult for competitors to enter the market
  To develop an enabler product
  To develop core technology that will be used in next-generation products
  To reduce dependency on unreliable suppliers
  b. For the socio-economic project
  To reduce poverty
  To improve gender equity
  To reduce Rich-poor gap
  To improve public services (administration, health care, education, etc.)
  To increase GDP growth

## Slide 16: Project Selection Model
Financial Model
  If there is only one project
    NPV > 0
    or
    IRR > r
    or
    PV(B/C) > 1
b. If there are more than one projects and all projects have the same life time
Max(NPV1, NPV2, …, NPVn) > 0
or
Min (PP1, PP2, … , PPn)
or
Max(IRR1, IRR2, …, IRRn) > rs (rs – Discount rate of the selected project)
or
Max{PV(B1/C1), PV(B2/C2), …, PV(Bn/Cn)} > 1

## Slide 17: Project Selection Model
Financial Model
  c. If there are more than one projects and all project’s life times are different
  First, make all project life times equal by using lowest common multiple, then follow below criteria:
Max(NPV1, NPV2, …, NPVn) > 0
or
Min (PP1, PP2, … , PPn)
or
Max(IRR1, IRR2, …, IRRn) > rs (rs – Discount rate of the selected project)
or
Max{PV(B1/C1), PV(B2/C2), …, PV(Bn/Cn)} > 1

## Slide 18: Project Selection Model
Multi-Weighted Scoring Model:
- Use several weighted selection criteria to evaluate project proposals.
- This model could be best presented by following formula:
Where:
Si – Total weighted score of the project i
sij – Score of the project i for criteria j
wj – Weight for criteria j

## Slide 19: Project Selection Model
Applying selection model
- List all selection criteria that would best fit to the organization’s strategy
and goals
- Assign a weight to each selection criteria based on its importance to the
organization’s strategy
- Set a scoring scale of 5, 10, 20, 50 or 100, etc, then give a score to
each project’s criteria
- Multiply weights with corresponding scores to get the weighted score,
then sum up all weighted scores to have a total weighted score for the project
- List all projects based on its total weighted scores from high to low
- Select projects based on their scores and resources available to implement

## Slide 20: Example of Project Selection Model

## Slide 21: Managing the portfolio
Senior Management Input
  Provide guidance for selecting criteria that are aligned with the organization’s
  goals
  Decide how to balance available resources among current projects
The Priority Team Responsibilities
  - Publish the priority of every project
  - Ensure that the project selection process is open and free of power politics
  - Reassess the organization’s goals and priorities
  - Evaluate the progress of current projects